| SECTION A – Change Description/Justification Details: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| USD Change Ref: |  |  |  | Parent/Child Change | Child |
| Change Version No: |  |  | V1.0 | Parent Ref (if Child) | C834147 |
| CHANGE TITLE (e.g. “Release of Application version”) |  |  | XHIBIT Displays - Warwick URL Update |  |  |
| Affected Service or Application |  |  | XHIBIT Displays |  |  |
| Affected Estate: |  |  | XHIBIT / XHIBIT Displays |  |  |
| Affected Environment: |  | Live |  | Provide justification if either an NLE or LIVE implementation is NOT performed: | URL update applies only to live as site doesn’t exist in NLE |
| Live Implementation Start date/time: |  | 16/04/2018 09:00 |  | Live Implementation Finish date/time: | 17/04/2018 22:00 Additional time in change window provides contingency |
| NLE Implementation Start date/time: |  |  |  | NLE Implementation Finish date/time: |  |
| Asset Management Template to be completed and sent to CMDB team |  |  |  | No |  |
| Asset CI Reference Nos. and/or Release CMDB Unique Ref |  | Description |  | Location | Impact on CI |
| SX2NPS01 |  | Production XHIBIT Database Server |  | Swindon Datacentre | XHIBIT Schema updated with new records. |
| If there an associated MoJ CCN, If Yes please state the full reference number including version number. |  | No |  | Other Reference numbers. Please state Reference No: |  |
| Related to: |  |  |  | Please state Reference No’s: Include 3rd party ref. | LOG17372 |
| Have Information Assurance or Atos Security been involved in the creation of this change? |  |  |  | No |  |
| Does this change have Significant Service Continuity risks in the implementation plan? |  |  |  | No |  |
| Does this change affect other Service Continuity arrangements? |  |  |  | No |  |
| Will monitoring/alerting require disabling prior to implementation and enabling after implementation? Have you engaged with IP SOFT? If so, please provide reference number once known. |  |  |  | No |  |
| Have any similar changes to this caused issues and resulted in a PIR? |  |  |  | No |  |
| Is this an attempt at implementing a previously failed change? |  |  |  | No |  |
| What is the impact value of this change in terms of criticality? |  |  |  | Low |  |
| What is the impact value of this change in terms of the number of users affected? |  |  |  | 1 |  |
| What is the probability of this change causing a negative impact on the business? |  |  |  | 1 |  |
| Change Category: | Minor |  |  | Standard |  |
| Originator(s): | Sean Bulley |  |  | Group/Team: | MoJ Technical Directorate |
| Contact Number: | 07769740633 |  |  | E-Mail Address: | Sean.Bulley@cgi.com |
| Detailed Change Description: | CGI has deployed the new XHIBIT Public Displays solution to all crown courts across the estate. These display monitors now rely on being “mapped” a URL to a source XHIBIT page, for example – Court 1 would be mapped to the court 1 URL stored within the XHIBIT Database under the XHB_DISP_MGR_URL table. It has been identified that Court room 4 at Warwick Crown Court has not been configured within the XHIBIT Displays and as such the XHIBIT Display screens outside these court rooms are not showing data as the URL cannot be resolved back to a source XHIBIT page. This change is to edit the schema in the database to update the URLs to be correct for the source page. This will then allow the XHIBIT monitor to display the correct content. |  |  |  |  |
| Justification & Business Consequences of change delay:: | The XHIBIT Display system is not currently functioning outside of court 4 at Warwick Crown Court. This change will allow the monitor to be brought online. The XHIBIT Displays are the first point of call for public at crown courts. There is an urgency to restore the functionality of the new CGI solution to these isolated issue monitors. Failure to deploy this change will mean this monitor will not show the content related to that court room – reducing the effectiveness of the daily running of Warwick Crown Court. |  |  |  |  |
| Impact to Suppliers: Atos; No. BT; No. Vodafone STEC; No. Vodafone NON STEC; No. EDS; No. CGI; Yes. LAA; No. LAA Applications; No. MOJ; Yes. Does this change relate to transition of services to MoJ FITS suppliers - if YES please state why below.; No. Describe the impact and which FITS Tower / Supplier will be impacted.. Other – Please state. MOJ Joint Services CAB – If Yes please state why below; No. Why JSCAB is impacted:; YES /NO/ Info Only. Please Note: MoJ will be affected on almost every change unless an LAA only change in which the MoJ will at least be impacted for Information Only. Impact On Atos Towers: Workplace Services Desktop Support (WSDS); No. Application Hosting Services (AHS); No. Network and Datacentre Services (NDCS); No. Big Data Security (BDS); No. Service Management Centre (SMC) – INC/PRB/REQ/CHG; No. Global Desktop Tooling Services (GDTS); No. Cloud Services; No. IP Soft; No. |

| SECTION B – Live Implementation Details: |  |  |  |
| --- | --- | --- | --- |
| Is there an Outage to a service? | Outage Start Date/Time: | Outage End Date/ Time: |  |
|  | None | None |  |
| Business approval is needed if the Change is to take place during Operational Hours between 07:00hrs and 18:30hrs |  |  |  |
| Implementer(s): | Vish Mallya | Group/Team: | XHIBIT Support – CGI |
| Contact Number: | +44 7595 965279 | E-Mail Address: | vishwanath.mallya@cgi.com |
| Implementer(s): | Craig Piercey | Group/Team: | XHIBIT Database Admin – CGI |
| Contact Number: | +44 7595 612642 | E-Mail Address: | craig.piercey@cgi.com |
| LIVE Implementation Complexity: | Low |  |  |
| LIVE Pre- Implementation Checks: | For this change, the following checks should be completed: - Board any required media - Ensure all engineers have the required access to the impacted CIs Ensure no open incidents against any of the CIs associated with the change |  |  |
| LIVE Detailed Implementation Plan: | CGI Xhibit Database Admin - Backup XHB_DISP_MGR_URL table schema Run boarded script file against database (Table XHP_DISP_MGR_URL under XHIBIT schema on Database CSDBPRD1 found on server SX2NPS01) |  |  |
| LIVE Implementation Duration: | 30m |  |  |
| LIVE Post-Implementation Checks: | CGI XHIBIT Support - Confirm new URL is available to the XHIBIT Display Manager |  |  |
| LIVE Success Criteria: | URL is present in XHIBIT Display Manager and can be mapped to the XHIBIT Display |  |  |
| LIVE Remediation Plan: | Remediation will be performed only if requested by the Authority as having identified the deployment unsuccessful or any unexpected interference with live operations. Any delays associated with implementing this OCR will be followed up by CGI as extensions to the OCR end date in advance of the end date (standard change procedure). XHIBIT Database Admin - Restore XHB_DISP_MGR_URL schema backup. |  |  |
| Duration of Remediation: | 30m |  |  |
| LIVE Risk Analysis: | Low This change carries a low level of risk if not carried out correctly; this change will be completed outside of business hours. The changes are standard configuration of the front end network components at the internet zone site; This change will be implemented by experienced engineers who have detailed knowledge devices involved and of the environments in which the changes are being made. |  |  |
| LIVE Impact Analysis: IMPORTANT: If your change has any end user impact (including out of hours) you will need to complete part or all of Section D | In summary, this OCR has: - No impact on live/DR services at Park Royal or Swindon. - No impact to the Live bandwidth/security. - No impact to Live applications/services - No impact to Swindon services. - No impact to Park Royal services. - Through impact and risk mitigation, negligible impact to live shared infrastructure in Park Royal and Swindon. Does this change relate to transition of services to MoJ FITS suppliers? No |  |  |
| LIVE Documentation Requirements: | None |  |  |
| LIVE Communications Required: | No |  |  |

| Access to Atos Data Centre, 102 Petty France or Steel House required? | None |  |  |
| --- | --- | --- | --- |
| Name of Attendee(s): |  |  |  |
| Security Cleared? |  | Escort Required? |  |

| SECTION C – NLE Implementation Details: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Is there an Outage to an NLE service? | Outage Start Date/Time: |  | Outage End Date/ Time: |  |
| Implementer(s): |  |  | Group/Team: |  |
| Contact Number: |  |  | E-Mail Address: |  |
| Types of test required: |  |  |  |  |
| CIs to be tested: |  |  |  |  |
| NLE Implementation Complexity: |  |  |  |  |
| NLE Pre- Implementation Checks: |  |  |  |  |
| NLE Detailed Implementation Plan: |  |  |  |  |
| NLE Implementation Duration: |  |  |  |  |
| NLE Post-Implementation Checks: |  |  |  |  |
| NLE Detailed Test Plan: |  |  |  |  |
| NLE Test Success Criteria |  |  |  |  |
| NLE Remediation Plan: |  |  |  |  |
| Duration of Remediation: |  |  |  |  |
| NLE Risk Categorisation: |  |  |  |  |
| NLE Risk Analysis: |  |  |  |  |
| NLE Impact Analysis: |  |  |  |  |
| NLE Test Documentation Requirements: |  |  |  |  |
| Access to Atos Data Centre required? |  | None |  |  |
| Name of Attendee(s): |  |  |  |  |
| Security Cleared? |  |  | Escort Required? |  |

| SECTION D – Communications Section PLEASE COMPLETE FULLY TO ASSIST THE MOJ/LAA WITH THE COMMUNICATIONS Please provide as much information as possible - this will form the draft of this message. |  |  |  |  |
| --- | --- | --- | --- | --- |
| End User Impact Statement. This section should be completed if your change has any impact to end users either during or after the change window. (This will include work performed out of hours) | Please explain in non technical language: - The impact of this change on the MoJ User community e.g. loss of application / service etc. This is applicable even if the change is out of service hours. - Which business users / groups will this impact - The dates and timings for any impact to users - Any visible impact to users once the change has been completed e.g. new functionality / new desktop icon etc - Has the STEC out of hours sites list (available from your change team) been consulted to ensure no impact on sites with evening working etc. IMPORTANT NOTE: This section will be used by MoJ ICT to populate a Service availability intranet page for MoJ Users, if any of the information or timings change then this must be immediately highlighted to your change team. |  |  |  |
| IMPORTANT: If this change also requires email comms to users please complete the below |  |  |  |  |
| Person requesting communication (this person will sign off the final communications): |  |  | Contact Number: | Add complete details |
|  |  |  | E-Mail Address: | Add complete details |
| Final communications must include: |  | RUKSDMoJIncidentManagement@atos.net, itservicedesk@justice.gsi.gov.uk and gukmojsd@atos.net. Please do not edit or remove this field. |  |  |
| Is BlackBerry affected by this change? |  | YES/NO | If YES how? |  |
| Do users need to do anything? If so, what? |  | Do users need to log out whilst the work is taking place? Do they need to reboot? Please ensure it is clear to users what actions are required. |  |  |
| If users have any questions who do they need to contact? |  | e.g. Service Desk |  |  |
| Please insert draft communication here: |  |  |  |  |